DOCUMENT 05

Feature Ticket List

Engineering-ready backlog by phase and epic for the Unified Blood Donation & Coordination Platform

Project: Unified Blood Donation & Coordination Platform

Version: 1.0  |  Status: Draft for Review

Date: 22 September 2026

# How to Read This Backlog

Tickets are grouped by the four roadmap phases from the Product Requirements Document, then by epic. Each row is written at the level a sprint-planning ticket would start from — ready to be pasted into Jira/Linear and split further during refinement. Priority: P0 = blocking for phase launch, P1 = important, P2 = nice-to-have within the phase.

# Phase 1 — Foundation (0–3 months)

## Epic: Core Request & Smart Matching

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P1-01 | Request creation form | Build patient/hospital request form: blood group, component, units, urgency, geolocation, optional case reference | P0 |
| P1-02 | Matching engine v1 | Rank donors by compatibility + PostGIS distance + last-donation eligibility window | P0 |
| P1-03 | Request status tracker | Real-time status UI and backend states: Matching → Notified → Accepted → En route → Fulfilled | P0 |
| P1-04 | Backup-to-bank fallback | If no donor response within SLA, auto-surface nearest blood-bank contact/stock as backup | P0 |

## Epic: Donor Onboarding & Identity

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P1-05 | Phone/OTP auth | Baseline login flow for all individual users | P0 |
| P1-06 | Aadhaar/ABHA e-KYC integration | Identity verification and duplicate-donor prevention at registration | P0 |
| P1-07 | Donor availability & notification prefs | Availability toggle, radius, frequency cap, urgency threshold settings | P1 |

## Epic: Donor Trust & Retention

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P1-08 | Post-donation impact notification | Auto-message when a hospital/bank marks a donor's unit as transfused | P0 |
| P1-09 | Donation history screen | Donor-facing log of past donations and confirmed impact messages | P1 |
| P1-10 | Reliability score v1 | Score based on response rate and donation history; shown on donor profile | P1 |

## Epic: Inventory & Unit Tracking

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P1-11 | Blood bank stock entry | Manual/CSV stock entry by blood group, component and expiry date | P0 |
| P1-12 | QR unit tracking | Generate and scan QR codes per unit across collect → test → store → issue | P0 |
| P1-13 | Expiry & shortage alerts | Automated alerts to bank staff on near-expiry units and low stock | P1 |

## Epic: Transparency

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P1-14 | Public stock dashboard | No-login-required live stock view by region/blood group, shareable link | P1 |
| P1-15 | Notification delivery via SMS + push | Dual-channel alerting so donors are reachable without an app session open | P0 |

# Phase 2 — Intelligence (3–6 months)

## Epic: Demand Forecasting

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P2-01 | Forecasting data pipeline | Ingest historical usage, seasonality, local events/accidents, hospital census as model inputs | P0 |
| P2-02 | ARIMA/LSTM demand model | Per-blood-group, per-region shortage prediction service | P0 |
| P2-03 | Wastage/stockout KPI dashboard | Admin + blood-bank view tracking wastage % and stockout % against target | P1 |

## Epic: Tiered Escalation

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P2-04 | Multi-tier escalation engine | Automated donor → city → bank → inter-city routing, each tier AI-ranked | P0 |
| P2-05 | SLA timer configuration | Admin-configurable per-tier response-time thresholds | P1 |
| P2-06 | Inter-city transfer request flow | Bank-to-bank transfer request and tracking when local supply can't cover demand | P1 |

## Epic: AI Assistant

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P2-07 | Eligibility chatbot | LLM-backed assistant answering donation-eligibility questions, embedded across dashboards | P1 |
| P2-08 | Platform guidance chatbot | Same assistant extended to general navigation/help queries | P2 |

# Phase 3 — Reach (6–12 months)

## Epic: Last-Mile Delivery

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P3-01 | Courier dispatch integration | Bike-courier partner API integration for unit delivery to hospitals | P0 |
| P3-02 | Delivery tracking UI | Live courier location and ETA on the Request Status screen | P1 |
| P3-03 | Drone pilot integration (one district) | Scoped integration with a drone logistics partner for a single rural pilot district | P2 |

## Epic: RFID Traceability

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P3-04 | RFID middleware integration | Partner-bank RFID scanning integrated into the Unit Management flow, upgrading from QR-only | P1 |
| P3-05 | Unit-level audit trail | Full collection-to-transfusion trace query for compliance/fraud checks | P1 |

## Epic: e-RaktKosh Interoperability

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P3-06 | e-RaktKosh API integration (read) | Pull stock/camp data from e-RaktKosh where available, reducing duplicate entry | P0 |
| P3-07 | Data-sharing agreement support tooling | Access-control and field-mapping tooling to support a formal MoU-based data exchange | P1 |

# Phase 4 — Scale & Trust (12+ months)

## Epic: High-Value Component Audit Trail

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P4-01 | Tamper-evident audit trail | Explore blockchain or equivalent tamper-evident log for platelets/plasma units | P2 |

## Epic: Government & Policy Tooling

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| P4-02 | Heatmap policy dashboard | Aggregate demand/supply heatmap view for health-authority partners | P1 |
| P4-03 | State/national partnership onboarding tooling | Multi-tenant onboarding flow for new state health-department partners | P1 |

# Cross-Cutting Tickets (span all phases)

| ID | Ticket | Description | Priority |
| --- | --- | --- | --- |
| XC-01 | Role-based access control (RBAC) framework | Central permissions engine enforcing the Security & Access Document's role matrix | P0 |
| XC-02 | Immutable audit logging | Shared logging service for all create/update/delete actions on sensitive entities | P0 |
| XC-03 | Multilingual UI framework | Hindi/English at launch with an i18n architecture for future regional languages | P1 |
| XC-04 | Low-bandwidth performance budget | Set and enforce payload/asset size budgets for low-end Android/slow-network support | P1 |